QISSA

09 MVP Roadmap and Release Plan

Обновлённый рабочий документ проекта. Источник истины для дальнейших задач по QISSA.

# Что изменено в v2

Пакет v2 создан как замена v1, потому что уточнения про экран прослушивания, настройки чтения, выбор голоса и визуальную систему влияют не на один документ, а на PRD, UX/UI, Technical Spec, Prompt/Agent Spec, Visual Style System, DB, Roadmap, Monetization и Privacy.

Уточнён Listening Mode: во время прослушивания показывается спокойная аудиосцена, episode cover, прогресс, управление аудио, режим “текст + аудио” и ночной режим.

Уточнён Reading Mode: добавлены Reader Settings — размер текста, шрифт, интервал, фон/ночная тема, сохранение предпочтений.

Добавлен Voice Selection v1: стандартные голоса рассказчика без voice cloning — женский, мужской, нейтральный/сказочный, выбор темпа и тона в безопасных рамках.

Зафиксировано: в MVP не генерировать AI-картинку на каждую сцену. Использовать заранее утверждённые style packs и детерминированные обложки эпизодов.

Добавлены пропущенные продуктовые детали: resume listening, audio cache, progress, fallback if TTS fails, accessibility reader settings, no gender-locked visuals, no forced settings.

# Release philosophy

Первый запуск должен быть не бедным MVP, а компактным продуктом с вау-эффектом. v2 уточняет: вау строится на memory choice + достойном чтении/прослушивании, а не на большом количестве функций.

# Phase 0 — clickable prototype

Welcome, onboarding, home, story screen, choice screen.

Mock story generation with fixed JSON contract.

Mock listening screen with style pack cover and audio controls.

Reader settings panel visually working.

# Phase 1 — Launch MVP with wow effect

Quick start with minimal onboarding.

One-off story and series story.

1–2 choices and memory state.

Next episode reflects previous choice.

Reading mode with Aa settings.

Listening mode with standard voice preset, cover, progress and choice pause.

Audio generation on demand and cache.

Style pack covers, no AI images per scene.

2–3 optional RU/EN words after story.

Safety rules + fallback.

# Phase 1.1 — Audio/reader polish

Resume playback.

Better text highlight if audio segment timings are available.

More voice presets by language if quality passes.

Improved night/audio-only mode.

# Phase 2 — Localization and premium foundation

Improve UZ/KZ story quality based on QA.

Add more style assets and motifs.

Premium limits and additional series/worlds.

Prepare legal/technical path for adult family voice profiles, not child voice cloning.

# Phase 3 — Family voice layer

Only after consent flow, provider testing and quality checks.

Adult voices first.

Opt-in only, never required.

# Acceptance criteria v2

User can start first story in under 60 seconds.

User can read story and adjust text size/theme.

User can listen with default voice and see episode cover.

User can change narrator voice without restarting onboarding.

Audio pauses at choice and continues after selection.

Next episode reflects saved choice.

Unsafe content is blocked or replaced by fallback.